BOARD OF DIRECTORS MEETING

INDUSTRIAL DEVELOPMENT AUTHORITY

Of the Town of Front Royal and County of Warren, Virginia

dba as the Economic Development Authority

September 28, 2018, 8:00 a.m.

UNOFFICIAL - MINUTES

Attendance, Directors:   Mark Baker, Bill Biggs, Gray Blanton, Greg Drescher, Bruce Drummond, Ron Llewellyn and Thomas Patteson.

Absent: None

Officials, Staff & Others:  Jennifer McDonald, Dan Whitten, Joe Waltz, Roger Bianchini, Josh Gully and Missy Henry.

CALL TO ORDER:   Greg Drescher

ADDITIONS/DELETIONS TO AGENDA:

Mr. Blanton advised we will add to the Agenda the following:

Approval of Minutes from the September 7, 2018 meeting.

APPROVAL OF MINUTES:   August 2018 & September 7th, 2018

ON A MOTION BY MR. BIGGS (SECOND BY MR.LLEWELLYN) THE BOARD VOTED TO APPROVE THE MINUTES.                                                                                          VOTE:  ALL “AYE”; NONE OPPOSED; MOTION CARRIED.

FINANCIALS:  July and August 2018

Financials Will be discussed at Octobers Meeting along with the audit report.

COUNTY ADMINISTRATOR UPDATE:  Doug Stanley-absent

Development Review Committee – The Development Review Committee met on September 26, 2018.

The Committee discussed projects in the County including:

- The site plan for the proposed commuter lot in Linden.

- Proposed brewery expansion at Backroom Brewery.

- The site plan for the Chapel at Christendom College.

The Committee also discussed Town projects including:

- Update on Afton Inn.  They are moving forward on the existing building and paperwork is forthcoming to the Town Planning office.

- Update on the former Stokes building on Main Street.  It will be Main Street Market.  They have obtained a business license from the Town.

- The building permit is under review for the Dunkin Donuts on South Street.

The Committee will meet again on October 24th, 2018.

Comprehensive Plan Update – The County has recently contracted with a consultant (EPR) to conduct a visioning process to kick off the update of the County’s Comprehensive Plan.  The update began on July 13, 2018 with a citizen survey, which was available on the County’s website through August 17th.  The survey addressed various topics such as land use, education, housing, County services, parks and recreation, transportation, taxes, etc.  The Plan provides the framework for how the community wishes to develop over the next 15-20 years.  The survey was an excellent opportunity for citizens to become involved in the update of the Plan, which is the County’s official guide for future development related decisions.  The Board held a retreat on September 13th to work on the revised community vision.

Fiscal Impact Model – County staff is working with our consultant to complete modifications to the County’s fiscal impact model.  We hope to have the model revised to reflect new data and the State’s revised proffer law in the next 60-90 days.

Reassessment – Wingate Appraisal has completed approximately 23,671 parcels or 92% of all County parcels.  They are currently finishing up the remaining parcels in the Browntown area with the rest in the limits of the Town of Front Royal.  The Planning Department has developed a map that shows what areas have been completed and which areas Wingate is working in.  A link is posted on the County’s website and Facebook page.

Notices should be mailed to property owners near the end of October and will show hearing location, dates and times of hearings, the proposed assessment, previous assessments, percentage of change, as well as the levy.  The administrative hearings, also known as the assessor’s hearings, should begin at or near the first of November.  Wingate expects the hearings and reviews to take most of the month of November with about two weeks of advertised hearing dates.  Owners will likely be notified the result of their appeal during December which is when the Reassessment Book is run and delivered to the Clerk of Court and Commissioner of the Revenue along with the recapitulation which will be forwarded to the Department of Taxation.

Tourism Committee – The Joint Tourism Committee will meet again on October 10th. The subcommittees met separately in September to discuss tasks moving forward.

County Bond Ratings – On September 5th, Fitch Ratings has affirmed the Warren

County, VA bond rating at ‘AA+’ (Issuer Default Rating (IDR) and GO rating.  In reaffirming the rating, Fitch noted the County’s strong revenue framework and outstanding capacity to close financial gaps anchor the ‘AA+’  IDR and GO rating. Fitch added that the County’s revenue growth prospects are strong, reserves are ample, and budgetary tools broad.  The County’s access to the broader Northern Virginia economy was noted as a key strength along with the County’s low unemployment and growing tax base and population.

Project Updates

Rivermont Fire Station – The Planning Commission is scheduled to hold a public hearing on the conditional use permit on October 10th and the Board October 16th.  The well for the facility has already been drilled, and the County has submitted a Notice of Proposed Construction or Alteration to the FAA due to the fact that the property is currently part of the Airport Layout Pan and was purchased using Virginia Department of Aviation grant funding.

Fire and Rescue Training Facility – County staff is working with Pennoni on a site plan for a proposed fire and rescue training facility, complete with modular burn building, on the ESA site.  We hope to have a conditional use permit application for the facility submitted within the next 30-45 days.

VDOT/Marlow-Silek Revenue Sharing Project – The project is substantially completed.  County staff hopes to be able to complete final acceptance of the project this fall and approved final payment to the contractor.

VDOT/Morgan Ford Bridge – The bridge and roadway opened to traffic on January 22nd and was substantially completed by June 1, 2018 per the contract.  The bridge approaches were damaged during the June and September flooding, and temporary repairs have been completed.  Additional repairs will be made prior to the scheduling of a ribbon cutting ceremony now planned for October.

Shangri-La Revenue Sharing Project – The project is completed and VDOT assumed maintenance on September 4th.

Lake Front Road Revenue Sharing Project – VDOT started construction on this project on September 4th and will have it completed by November 1st.  Recent rain has delayed work on the project, but it should resume next week.

Health and Human Services Complex – The Board of Supervisors, at its meeting on April 3rd, awarded a contract to Juniper Construction for improvements to portions of the building to accommodate the Registrar’s Office and the Brighter Futures alternative school program.  The contractor began work the week of June 4th.  The current schedule has the school portion complete by mid-October and the Registrar by November 1st.

Commercial Projects – Work continues on the following projects:

    - Marriott/TownePlace Suites – Winter 2018 Completion

County is currently reviewing site plans for:

    - Taco Bell – Riverton Commons

    - Burger King – Linden

    - Valvoline – Riverton Commons

| Project | Ad/Bid Date | Cost | Estimated Completion Date | Status |
| --- | --- | --- | --- | --- |
| FRWC Airport Obstruction Removal | Summer 2016 | $804,000 | Summer 2018 | Substantially Complete - Punch List |
| Rockland Park Athletic Fields | N/A | $300,000-$400,000 | Summer 2018 | Under Construction |
| Thompson Kiss-and-Ride Shelter | N/A | $15-20,000 | Summer 2018 | August/Sept Construction |
| Rockland Park Bathhouse Renovation | N/A | $75,000-$100,000 | Fall 2018 | Plans submitted to Building Inspections |
| WCSO/WCFR – Radio System Upgrade | N/A | $1,509,022 | Summer 2018 | Installation |

DPS

TOWN MANAGER UPDATE: Joe Waltz

Planning & Zoning

General Indicators:

Planning Commission (PC): - In August, the PC approved the Site Development Plan submitted by Valley Health for phase 1 of a new medical campus. In the September meeting, the PC discussed an ordinance admendment request submitted by David Downes for exemption to off-street parking requirements for properties on Chester Street. The commission voted 0-5 for the exemption of off-street parking.

Board of Architectural Review (BAR): - The BAR did not meet in August due to no applications to review. The BAR will meet in a work session in September to review the BAR’s Historic District Guidelines.

Board of Zoning Appeals (BZA): - The BZA did not meet in August due to no applications to review.

Community Development Block Grant (CDBG): In August staff had meetings with property owners regarding the façade program. Applications for the façade program

were due by owners by September 11th. The Town is still waiting on contract approval from VDHCD.

FRLP Development: Awaiting submission of Preliminary Plan from owner.

Happy Creek Knolls, S4: Reviewed in June which proposes 33 new building lots. Awaiting a resubmittal by the applicant to address review comments.

Construction Projects –

Rt. 522 Corridor Water Upgrade/Reliability – Staff is currently working on a feasibility study for the redundant lines in the Corridor that was identified as a viable solution for both the Town and Dominion Resources.

Afton Inn – Asbestos removal and demolition of the one-story structure is complete, and the applicant is working on a Zoning permit for two phases: restoration on existing structure and new construction.

Criser Road Bridge Replacement – The original completion date was October 4th but unfortunately, we have had to extend the completion date to Oct 26th. The project has been adversely affected by the weather and creek conditions in which we lost 17 working days over July and August. We have also encounter some unexpected rock on site which also have contributed to the delay.

Happy Creek Road Phase II – Staff has submitted funding requests for Happy Creek Phase II and III through the smart scale funding. The new cost estimate with both phases included is $16.9 M. A potential 2026 start date.

IT Federal Project –

Lift station – The project was awarded to GB Foltz to install the lift station and other utility infrastructure for lot 6. GB Foltz started on June 18th with a completion date of November 25, 2018. The project is currently 5 days behind schedule due to weather. The pump package for the lift station is scheduled for October.

Main Street Extension – GB Foltz started on July 2nd with a completion date of December 29, 2018. GB Foltz has completed a temporary gravel access road and drainage channel along the new road. They are currently working on the grading of the road.

Police Department Building – The Town’s contractor, Dustin Construction, continues with construction, which is 75% complete. The completion date for the project has slipped to December 31, 2018 due to weather and soil conditions encountered on site.

Westminster Sidewalk Project (VDOT)- Staff has completed the first phase of the project with removal of trees along the sidewalk project. The Town is currently bidding out the construction with a bid opening date of October 17th.

If you have any questions, or need additional information please feel free to contact me.

Dr. Patteson asked for the status with drainage pipes with ITFederal.   Mr. Waltz advised right now they are talking with Curt Tran to figure out a resolution.

Ms. McDonald asked on the Happy Creek Project, how far off is the $16.9M from the original cost estimate.

Mr. Waltz advised he never had a Phase III cost estimate. The Phase II estimate was a little over $5.M.  He stated with the County getting approval for Phase IV, it just made sense for the Town to move forward and get this project completed.

.

Chamber of Commerce:    Niki Cales-absent

EXECUTIVE DIRECTORS REPORT:   Jennifer McDonald

Ms. McDonald attended the Warren County Board of Supervisors Visioning Retreat on September 13th.  She stated the Powerpoint from that meeting is included in the packet.

Ms. McDonald advised that she has been invited to Richmond on October 23rd to present to a round table on taking a superfund site to a brownfield site.

She also stated she has received a quote from Nathan Scott with Queen Consulting to upgrade the EDA website. She will email everyone what his recommendations are and then we can discuss this at our next board meeting. The quote is $6,275.00, which is a onetime fee.  We don’t need the entire package so that price would be reduced.

Ms. McDonald also spoke on meeting with 2 representatives from The Japan Times. This is a group that writes articles as part of the New York Times. This paper comes out every two years and is about Japanese Industry in the United States and across the world. Warren County was chosen due to the expansion of Toray. They are doing an article on Toray and how Warren County works well with international companies. Toray gave kudos to Warren County for that expansion.

Mr. Blanton asked about the New Market Tax Credit closing and where we are with that.

Ms. McDonald advised there is a scheduled conference phone call set up for next Monday. Tax Advantage Group is the company that will walk us through the actual closing.

STAFF COMMENTS:

DIRECTOR COMMENTS:

Mr. Blanton commented that although some construction projects seem to take much longer than anticipated, he does feel like we are moving forward.

(8:25 a.m.)

MOTION TO GO INTO CLOSED MEETING

I, Greg Drescher, move that the Board of the EDA vote to go into Closed Meeting under the provisions of Section 2.2-3711 of the Virginia Freedom of Information Act for the following purpose(s):

Section 2.2-3711.A.5:  Discussion concerning a prospective business or industry or expansion of an existing business or industry where no previous announcement has been made of the business’s or industry’s interest in locating or expanding its facilities in the community. Such business to be located on the Avtex site, Stephens Industrial Park, Main Street and the Happy Creek Technology Park.

Section 2.2-3711.A.8: Consultation with legal counsel employed or retained by a public body regarding specific legal matters requiring the provision of legal advice by such counsel.  I further move that discussion be limited to the discussion of EDA Loan Programs, EDA debt service, New Market Tax Program, accounting services, easement with Ranson V and new request for bond issuance.

ROLL CALL VOTE:   BAKER,’AYE’; BIGGS,”AYE”; BLANTON, ‘AYE’;  DRESCHER,”AYE”; DRUMMOND, “AYE”; LLEWELLYN, “AYE” AND PATTESON, “AYE”.

MOTION COMING OUT OF CLOSED MEETING

On a Motion by Greg Drescher, seconded by Dr. Patteson the Board certifies to the best of each member’s knowledge that only public business matters lawfully exempted from open meeting requirements under this chapter and only such public business matters as were identified in the motion by which the closed meeting was convened were heard, discussed or considered in the meeting by the public body.

ROLL CALL VOTE:    BAKER, ‘AYE’; BIGGS, “AYE”; BLANTON, “AYE”, DRESCHER,”AYE”; DRUMMOND, “AYE”, LLEWELLYN, ‘AYE’ AND PATTESON, “AYE”.

(10:02 a.m.)

New Business:

The EDA Board approved a loan in the amount of $20,000.00 to Main Street Market.

VOTE:  ALL “AYE”; NONE OPPOSED; MOTION CARRIED.

Due to the change in chairmanship, Mr. Drummond asked that Mr. Blanton, the new Chairman, be added and Mr. Greg Drescher, the former chairman, be removed from the EDA bank account signature card.

I, Bruce Drummond, seconded by Bill Biggs move the adoption of the following resolution:

Authorize Bruce Drummond, as Vice-Chairman and/or Jennifer R. McDonald, as executive Director to execute any and all negotiations and documents for the removal of Greg Drescher as signatory to all bank accounts of the IDA/EDA and add A. Gray Blanton as signatory to all bank accounts of the IDA/EDA.

VOTE:  ALL “AYE”; NONE OPPOSED; MOTION CARRIED.

MOTION TO ADJOURN:  MOTION WAS MADE BY MR. BIGGS WITH A SECOND BY DR. DRESCHER TO ADJOURN.

(10:15a.m.)

The next regular meeting of the EDA Board of Directors is scheduled for
Friday, October 26, 2018, 8:00 AM at the EDA Conference Room.

Respectfully submitted by:

Michelle L. Henry

Administrative Assistant